# AI Risk Treatment Plan (EU AI Act Article 9(4))

PORTFOLIO DISCLAIMER: This document is part of a simulated AI Governance GRC portfolio case study representing TalentMatch AI B.V. It does not represent a real commercial entity, live regulatory filing, or active certification under Regulation (EU) 2024/1689.

――――――――――――――――――――――――――――――――――――――――

## 1. Risk Treatment Framework

In accordance with Article 9(4) of Regulation (EU) 2024/1689, risk management measures shall be designed and implemented such that any residual risk associated with each hazard, as well as the overall residual risk of the high-risk AI system, is judged to be acceptable.

### 1.1 Mitigation Prioritization Order (Art 9(5))

Elimination or reduction of risks through design and development controls.

Implementation of technical mitigation measures (e.g., Fairlearn calibration, input sanitizers).

Provision of clear information and training to deployers regarding remaining residual risks.

――――――――――――――――――――――――――――――――――――――――

## 2. Comprehensive AI Risk Treatment Schedule

| Risk ID | Inherent Score | Treatment Strategy | Specific Technical & Operational Control | Targeted EU AI Act Article | Lead Owner | Target Completion | Residual Score & Level | Sign-off Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| AIR-001 | 20 (Critical) | Technical Mitigation | Implement proxy masking (strip graduation year, gendered names) and Fairlearn demographic parity calibration. | Article 10 (Data & Bias) | Fairness Auditor | 2026-09-15 | 6 (Medium) | Approved (Gate 1) |
| AIR-002 | 20 (Critical) | Operational & UI Control | Deploy mandatory 2-minute UI interaction timer lock and blind initial skill scoring interface. | Article 14 (Human Oversight) | AI GRC Lead | 2026-09-30 | 6 (Medium) | Approved (Gate 2) |
| AIR-003 | 16 (High) | Technical Control | Deploy PyMuPDF text sanitizer pre-parser to strip zero-font hidden text and prompt injection payloads. | Article 15 (Cybersecurity) | MLOps Lead | 2026-08-31 | 3 (Low) | Approved (Gate 3) |
| AIR-004 | 12 (High) | Technical Control | Implement automated monthly embedding vector drift monitoring in Datadog with automated retraining triggers. | Article 15 (Accuracy) | MLOps Lead | 2026-10-15 | 3 (Low) | Approved |
| AIR-005 | 12 (High) | Technical Control | Apply differential privacy ($\epsilon=1.5$) during BERT fine-tuning and anonymize vector space embeddings. | Article 10 (Data Privacy) | Head of AI Eng | 2026-10-31 | 3 (Low) | Approved |
| AIR-006 | 20 (Critical) | Legal & Technical Control | Contractually ban automated rejection triggers in SLA and disable API hooks for automated emails. | Article 26 (Deployer Rules) | Legal Counsel | 2026-09-01 | 4 (Low) | Approved (Gate 5) |
| AIR-007 | 16 (High) | Product Feature | Integrate SHAP feature impact visualizer in recruiter UI and launch candidate score explanation web portal. | Article 13 (Transparency) | Product Manager | 2026-11-15 | 4 (Low) | Approved (Gate 6) |
| AIR-008 | 8 (Medium) | Infra Redundancy | Deploy active-active multi-region AWS cloud infrastructure (eu-west-1 and eu-central-1). | Article 15 (Robustness) | MLOps Lead | 2026-08-15 | 3 (Low) | Approved |
| AIR-009 | 9 (Medium) | Architecture Control | Eliminate external runtime LLM API dependencies by containerizing local BERT models on AWS EKS. | Article 15 (Technical Security) | Head of AI Eng | 2026-08-15 | 2 (Low) | Approved |
| AIR-010 | 8 (Medium) | Technical Control | Enforce candidate submission rate limits (max 3 CV updates/day) and centroid anomaly filtering. | Article 15 (Cybersecurity) | MLOps Lead | 2026-09-15 | 2 (Low) | Approved |

――――――――――――――――――――――――――――――――――――――――

## 3. Executive Residual Risk Acceptance

The AI Safety & Ethics Board (ASEB) has formally evaluated the residual risk scores. All residual risks ($\le 6$) meet TalentMatch AI B.V.'s corporate risk appetite threshold.

┌─────────────────────────────────────────────────────────────────────────────┐
│                      FORMAL RESIDUAL RISK ACCEPTANCE                        │
├─────────────────────────────────────────────────────────────────────────────┤
│  Chief AI Officer (CAIO):               [SIGNED] Date: August 10, 2026      │
│  Head of AI Engineering:                [SIGNED] Date: August 11, 2026      │
│  Data Protection Officer (DPO):         [SIGNED] Date: August 12, 2026      │
└─────────────────────────────────────────────────────────────────────────────┘